# CIS11 Project Part 1 Team Task Assignment:

Team Name: Team Last Minute

Team Members: Julissa Mota, Jasmine Gaona, Brian Cabrera, Kevin Chavez

Allocated Tasks for each member:

* Julissa
  + Contribute to documentation
  + Contribute to and evaluated the program code
  + Tested program
* Jasmine
  + Elaborate on documentation
  + Contribute to and examine program code
  + Test and analyze program results
* Brian
  + Develop flowchart
  + Partial Documentation
  + Program Editing and user testing
  + Time Management for team deadlines
* Kevin
  + Develop initial pseudocode draft
  + Translate part of final pseudocode draft into LC-3 main routine
  + Final code review
  + Manage github repository for final submission

Projected Task Completion Timeline: \*Provide an estimate timeline for each assigned individual and task below.

* Julissa
  + Contribution to documentation
    - Completed: 5/26/20
  + Contribution to and evaluation of the program code
    - Completed: 6/6/20
  + Tested the program
    - Completed: 6/6/20
* Jasmine
  + Elaborate on documentation (part 1)-
    - until due date : 5/26
  + Contribute to and examine program code
    - from second part of program buildup to 6/11
  + Test and analyze program results
    - from second part of program buildup to 6/11
* Brian
* Develop Flow Chart
* Complete by: 5/26/20
* Should take a day at most
* Partial Documentation
* Complete by: 5/26/20
* Should take a week at most
* First round of Code Editing
* Complete by: 6/11/20
* Should take two weeks from 5/24/20
* User Testing
* Complete by: 6/11/20
* Time Management
* Variable time: Throughout the entire project.

* Kevin
  + Develop initial pseudocode draft
    - One week, complete by 5/26
  + Translate final pseudocode draft into LC-3 instructions
    - Two weeks, complete by 6/6
  + Final code review
    - Completed by 6/11
  + Manage github repository for final submission
    - Variable time, absolutely completed by 6/11